Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 27 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS65832 |
| Project Name | Flight Finder |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Search Flights | USN-1 | As a user, I can search for flights by entering source, destination, and dates. | 3 | High |  |
| Sprint-1 | View Flight Details | USN-3 | As a user, I can view full flight details before booking. | 2 | High |  |
| Sprint-1 | Book Flight | USN-4 | As a user, I can book a flight by entering details and paying online. | 5 | High |  |
| Sprint-2 | Filter & Sort Flights | USN-5 | As a user, I can filter or sort flights by price, duration, or airline. | 3 | Medium |  |
| Sprint-2 | Manage Booking | USN-2 | As a user, I can view or cancel my existing bookings. | 3 | High |  |
| Sprint-3 | Manage Flights (Admin) | USN-6 | As an admin, I can add, update, or remove flight schedules. | 4 | High |  |
| Sprint-4 | View Reports (Admin) | USN-7 | As an admin, I can view booking and revenue reports. | 4 | Low |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 4 Days | 09 February 2026 | 12 February 2026 | 10 | 17 February 2026 |
| Sprint-2 | 6 | 4 Days | 13 February 2026 | 16 February 2026 |  |  |
| Sprint-3 | 4 | 1 Days | 17 February 2026 | 18 February 2026 |  |  |
| Sprint-4 | 4 | 1 Days | 19 February 2026 | 20 February 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)